Product Launch Brief

Analytics Module

Internal launch packet for GTM, support, and leadership

Launch Narrative

The analytics module turns weekly CSV exports into a live dashboard experience with trend summaries, cohort breakdowns, and alerting. The launch goal is to convert analyst-heavy workflows into a daily operating surface used by customer success and finance leads.

What Changes For Customers

• Time-to-insight drops from hours to minutes for weekly reviews.

• Account health indicators move from static exports to live views.

• Ops leaders can spot expansion or churn signals before QBRs.

Readiness Checklist

| Area | Owner | Status | Note |
| --- | --- | --- | --- |
| Pricing and packaging | GTM | Ready | Approved by finance and legal. |
| In-app onboarding | Product | Ready | Walkthrough complete and QA signed off. |
| Support macros | Support | Watch | Two edge-case answers still need final screenshots. |
| Security FAQ | Security | Risk | Pending sign-off on data residency wording. |

Milestones

| Milestone | Date | Outcome |
| --- | --- | --- |
| Pilot complete | March 18 | 10 design partners expanded usage |
| Launch training | March 22 | GTM and support enabled |
| Commercial release | April 7 | Open to all Growth and Enterprise tiers |

Success Metrics

30-day adoption: 35% of eligible customers

Expansion signal: 15 pipeline opportunities influenced

Support health: First-response SLA above 95%

Narrative: Styling is inherited from rusdox.toml, not hardcoded in the document.